**SPRINT DELIVERY PLAN**

|  |  |
| --- | --- |
| Date | 31 October 2022 |
| Team ID | PNT2022TMID17925 |
| Project Name | A Novel Method for Handwritten Digit  Recognition System |
| Maximum Marks | 8 Marks |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End**  **Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 01 Nov 2022 | 20 | 01 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 01 Nov 2022 | 07 Nov 2022 | 20 | 07 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 08 Nov 2022 | 13 Nov 2022 | 20 | 13 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 20 Nov 2022 | 20 | 20 Nov 2022 |